00 — Architecture Document Control & Delivery Map

Master index for the enterprise blueprint workstream

# 1. Document Set

| # | Document | Purpose | Status |
| --- | --- | --- | --- |
| 01 | Architecture Requirements Specification | Authoritative requirements baseline | Ready |
| 02 | High-Level Architecture | Logical architecture and major flows | Ready |
| 03 | Detailed Infrastructure & Network Architecture | Physical servers, topology and flows | Ready |
| 04 | DevOps CI/CD & Release Architecture | Sequential promotion and human gates | Ready |
| 05 | Central GenAI Architecture | AI capability and governance model | Ready |
| 06 | Data Architecture | QA/Prod DB and image replication | Ready |
| 07 | Test Strategy | Automated/manual QA and UAT | Ready |
| 08 | Observability | 24x7 logs and issue monitoring | Ready |
| 09 | Security & Network Baseline | Basic firewall/IP/port controls | Ready |
| 10 | RTM & ADR Register | Traceability and decisions | Ready |
| 11 | Operations & Runbooks | Operational readiness framework | Ready |

# 2. Recommended Review Sequence

Stakeholder validates ARS and unresolved questions.

Approve HLA.

Approve detailed infrastructure/network topology.

Approve CI/CD release controls.

Approve GenAI data/action boundaries.

Approve database synchronization and data-protection model.

Approve testing and observability model.

Approve security baseline.

Freeze requirements and establish implementation backlog.

# 3. Critical Open Questions Before Implementation

Exact physical server specifications, quantities beyond the basic one-server-per-environment model, storage, NICs and capacity.

Exact database engine, backup technology, replication mechanism and image format.

Exact CI/CD platform, artifact/package repository, source-control platform and runner/agent topology.

Exact firewall product and whether an existing enterprise firewall is available.

Exact GenAI model/provider, hosting location, model gateway, context/RAG architecture and data-handling controls.

Exact definition of the two manual test sub-types; the source discussion contains terminology that should not be guessed.

Whether UAT users access the UAT server directly or through an application access layer.

Backup/restore, disaster recovery, business continuity and retention requirements.

Identity/authentication/authorization design beyond basic firewall/IP/port controls.

Whether production data may be used to create QA images and what masking/sanitization is required.

Whether production receives any direct inbound connectivity from GenAI or only controlled metadata/telemetry flows.

Exact observability tooling and alerting/notification mechanism.

# 4. Quality Standard

Every future design decision must be traceable to a confirmed requirement, an explicit architecture decision, or a documented assumption. No unstated technology choice should silently become part of the baseline.