04 — DevOps CI/CD & Release Architecture

Sequential SDLC promotion model with human-controlled release gates

# 1. Objective

Define a vendor-neutral CI/CD control model that moves an application artifact sequentially through Dev, QA, UAT and Production while enabling GenAI-assisted analysis and preserving human authorization.

# 2. Pipeline Stages

| Stage | Primary activity | Automation | Human control |
| --- | --- | --- | --- |
| Develop | Code/package design and preparation | Build/validation automation | Developer ownership |
| QA | Automated + manual testing | Automated tests + analysis | QA approval |
| UAT | Business/end-user validation | Deployment + evidence capture | UAT/business approval |
| Production | Controlled release | Deployment + post-release checks | Release approval |

# 3. GenAI Touchpoints

Package design assistance.

Package construction/release assistance.

Pre-test package analysis.

Automated test failure interpretation.

Test finding/problem clustering.

Complex issue root-cause analysis.

Release evidence summarization.

Deployment/rollback recommendations, subject to human approval.

# 4. Mandatory Governance Gates

Artifact identity/version established.

Automated checks completed.

GenAI analysis may provide findings/recommendations.

Human reviews evidence and approves promotion.

Pipeline promotes the approved artifact to the next environment.

Post-deployment monitoring verifies expected service behavior.

# 5. Design Guardrails

GenAI must not have uncontrolled authority to promote to Production.

Every promotion must be traceable to an artifact/version and approval decision.

AI recommendations must be distinguishable from authoritative test results.

A failed gate must stop sequential promotion unless an explicitly authorized override process is later defined.